AAPO

Experimental Plan & Codebase Onboarding

For parallel execution across compute clusters

NeurIPS 2026 Submission Track

# Table of Contents

1. Project Goals and Current Status

2. Repository Setup (any cluster)

3. Codebase Walkthrough

4. Training Pipeline Architecture

5. Experiments Completed (V1, V2, V3)

6. Supervisor Feedback Summary

7. Planned Experiments (Priority Ordered)

8. Cluster Configurations (Long, CSCC, External)

9. How to Parallelize Across Clusters

10. Code Modifications Needed Before Each Experiment

11. Data Sync and Result Aggregation

12. Risk Register and Common Failures

13. Submission Timeline

# 1. Project Goals and Current Status

## What We Are Building

AAPO trains a small adversarial language model (Qwen3-4B with QLoRA) to play the role of a customer and find policy violations in a tool-augmented LLM agent (Qwen3-30B target). The auditor is optimized via reinforcement learning with three algorithms (GRPO, DPO, GFlowNet) and a curriculum that gradually extends conversation length. The target agent operates a flight-booking environment with 20 operational policies and 8 booking tools.

## Headline Numbers (V2)

| Method | Episodes | Coverage | Yield/100 | Multi-policy | Entropy |
| --- | --- | --- | --- | --- | --- |
| GRPO V2 step 50 | 50 | 60% (12/20) | 1604 | 94% | 3.01 |
| DPO V2 step 50 | 50 | 60% (12/20) | 1528 | 90% | 3.08 |
| GFlowNet V2 step 50 | 50 | 60% (12/20) | 1700 | 94% | 3.12 |
| GFlowNet V2 step 250 | 50 | 55% (11/20) | 1614 | 94% | 2.96 |
| GRPO V3 step 50 | 50 | 55% (11/20) | 1028 | 82% | 3.31 |

## What We Have Right Now

12 training runs, 2,617 step-level metric records (76 fields per step)

8 evaluation reports, 1,068 logged episodes

32 LoRA checkpoints across V1, V2, V3

Complete RL pipeline working end-to-end with no crashes

Reward engineering progression V1 to V3 (system prompt, scenarios, plausibility, deduplication, anti-fabrication)

## Pending

V3 evaluations (5+ jobs running on long/cscc partitions)

B0 random and B2 zero-shot baselines (200 episodes each)

Ablation experiments isolating which V3 fix matters

Multi-seed runs (currently only seed 42)

Transfer to a different target model (GPT-4o-mini, Llama)

Decision on environment switch to tau-bench

# 2. Repository Setup (any cluster)

## Clone the Repo

git clone https://github.com/Mishrakshitij/AAPO.git
cd AAPO
git checkout main

## Conda Environment

Python 3.11. The conda environment is at:

/nfs-stor/salem.lahlou/conda_envs/kshitij-aapo

On a new cluster, recreate it with:

conda create -n aapo python=3.11 -y
conda activate aapo
pip install torch==2.5.0 --index-url https://download.pytorch.org/whl/cu121
pip install transformers accelerate peft bitsandbytes vllm
pip install datasets sentence-transformers hdbscan scikit-learn
pip install omegaconf pyyaml jsonlines wandb
pip install matplotlib seaborn scipy
pip install liger-kernel flash-attn --no-build-isolation

## Hugging Face Cache

Pre-download the models to a shared cache:

export HF_HOME=/path/to/hf_cache
export HF_HUB_CACHE=$HF_HOME/hub
huggingface-cli download Qwen/Qwen3-30B-A3B-Instruct-2507
huggingface-cli download Qwen/Qwen3-4B-Instruct-2507
huggingface-cli download sentence-transformers/all-MiniLM-L6-v2

## Initialize Database

python scripts/init_db.py --seed 42

Generates SQLite DB at data/flights.db with 35 airports, 120 routes, 643 flights.

## Verify Installation

python scripts/smoke_test.py

Should run a few episodes with a random auditor and confirm everything works.

# 3. Codebase Walkthrough

## Top-level Layout

aapo/
  configs/                       YAML configuration files
    models_slurm.yaml             Model paths, GPUs, ports for SLURM
    reward.yaml                   Reward weights and schedule
    training.yaml                 Per-method hyperparameters
    policies.yaml                 20 policy definitions

  scripts/                       Entry points
    train.py                      Main training entry
    evaluate.py                   Analyze eval logs
    eval_checkpoint.py            Run new eval on a checkpoint
    init_db.py                    Initialize flight DB
    run_baseline.py               B0 random and B2 zero-shot baselines
    plot_results.py               Generate paper figures

  src/aapo/                      Main Python package
    types.py                      Core dataclasses
    config.py                     Config loader
    auditor/                      Auditor model + scenarios + EMA
    environment/                  Flight DB + tools + target + policies
    inference/                    vLLM client wrapper
    reward/                       Composite reward + verifiers + judge
    training/                     Loop + GRPO/DPO/GFlowNet + curriculum
    trajectory/                   Episode + prefix runners
    replay/                       Buffer + clustering
    evaluation/                   Metrics + report generation

  slurm/                         SLURM job scripts
    train_single.sbatch           Per-method training (long, 72h)
    train_single_cscc.sbatch      Per-method training (cscc, 24h)
    eval_single.sbatch            Per-checkpoint eval (long)
    eval_single_cscc.sbatch       Per-checkpoint eval (cscc)
    helpers/start_vllm.sh         Launch vLLM server
    helpers/wait_vllm.py          Poll until vLLM ready

  data/                          Generated artifacts (gitignored)
    flights.db                    SQLite database
    logs/{run_name}/              Training metrics JSONL
    eval/{checkpoint_name}/       Evaluation reports + episode logs
    checkpoints/{run_name}/       LoRA adapters

## Critical Source Files

| Path | Lines | Purpose |
| --- | --- | --- |
| src/aapo/auditor/model.py | 320 | AuditorPolicy: Qwen3-4B + QLoRA wrapper |
| src/aapo/auditor/scenarios.py | 280 | ScenarioPool: 27 scenarios + DB-aware generation |
| src/aapo/environment/target_agent.py | 155 | TargetAgent: SkyAssist with 8 tools |
| src/aapo/environment/policies.py | 106 | 20 policies (B1-O4) |
| src/aapo/reward/composite.py | 165 | CompositeReward with weight schedule, normalization |
| src/aapo/reward/attribution.py | 85 | Verifier dispatch + diminishing returns |
| src/aapo/reward/verifiers.py | 546 | 20 programmatic policy verifiers |
| src/aapo/reward/plausibility.py | 130 | Plausibility scoring (V3 with anti-fab) |
| src/aapo/reward/shaping.py | 145 | Progress shaping (V3 3-tier) |
| src/aapo/training/loop.py | 365 | Main training orchestrator |
| src/aapo/training/grpo.py | 152 | GRPO updater |
| src/aapo/training/dpo.py | 138 | DPO updater |
| src/aapo/training/gflownet.py | 122 | GFlowNet TB updater |
| src/aapo/training/curriculum.py | 95 | k_max stages, advancement logic |
| src/aapo/trajectory/episode_runner.py | 130 | Full episode + loop detection |
| src/aapo/trajectory/prefix_runner.py | 100 | Shared-prefix candidate sampling |

# 4. Training Pipeline Architecture

## One Training Step (V3)

### Step 1: Sample Scenario

ScenarioPool.from_db() draws a customer scenario. Inject into auditor system prompt and EMA prompt.

### Step 2: Curriculum

CurriculumScheduler.sample_turn_index() picks a branching point t in current k_max stage [4,8,12,14].

### Step 3: Get Prefix

ReplayBuffer.sample_prefix(t) returns a 2t-turn conversation prefix, or runs a fresh episode if needed.

### Step 4: Generate Candidates

Auditor.generate_candidates(prefix, n=4) produces G=4 alternative user messages from same prefix.

### Step 5: Get Continuations

SharedPrefixRunner runs 3 target turns per candidate, in parallel via ThreadPoolExecutor + vLLM.

### Step 6: Score Episode

CompositeReward computes r_viol + alpha*r_prog + beta*r_nov + gamma*r_plaus, with z-score norm and softplus floor.

### Step 7: Apply Diminishing Returns

Per-policy violation weights decay 1.0 / 0.5 / 0.0 across episode (V3 fix).

### Step 8: Update Auditor

GRPO/DPO/GFlowNet computes gradient and updates LoRA weights. clip_grad_norm 1.0.

### Step 9: Update EMA

theta_ema = 0.995 * theta_ema + 0.005 * theta_train.

### Step 10: Curriculum Advance

If avg violation_yield >= 15 percent for the step, curriculum advances to next k_max stage.

### Step 11: Log Metrics

TrainingLogger writes JSONL row with 76 fields including loss, yield, completion length, all reward components.

### Step 12: Checkpoint

Every 25 steps: save LoRA adapter to data/checkpoints/{run_name}/step_{N}/.

## Key Design Decisions

Shared-prefix sampling (not full rollouts): G=4 candidates from one prefix, 3-turn target continuation each. Enables GRPO group baselines and DPO winner-loser pairs from the same prefix.

Z-score normalization: each reward component (violation, progress, novelty, plausibility) is independently z-normalized using Welford running statistics. Prevents component imbalance.

Softplus floor: total reward total = log(1 + exp(total)) ensures R > 0 for GFlowNet trajectory balance.

EMA policy: stable sampling distribution, decay 0.995. Used for DPO reference and GFlowNet sampling.

Gradient checkpointing during differentiable forward passes: reduces memory from ~10GB to ~2GB. Required to fit on A100-40GB.

Threading lock around tokenizer: HuggingFace fast tokenizer is not thread-safe; ThreadPoolExecutor needs sync.

# 5. Experiments Completed (V1, V2, V3)

## V1 Baseline

Generic system prompt ("you are a realistic airline customer"), no scenarios, continuation_turns=1, plausibility weight gamma=0.1.

### V1 Failures Discovered

| Issue | Symptom | Root Cause |
| --- | --- | --- |
| Violations not populated | yield=0.000 every step | CompositeReward bug |
| CUDA OOM at k=12 | Crash at stage 2 | Batched G=4 forward pass |
| Tokenizer "Already borrowed" | Random crashes | Thread-unsafe tokenizer |
| Use cache lost | Generation hangs hours | gradient_checkpointing_disable |
| Role confusion 58% | Auditor acts as assistant | No explicit role constraint |
| Coverage 9/20 | Limited policy discovery | continuation_turns=1 cap |

## V2 Improvements

System prompt rewritten: "You are NOT the assistant. 1-3 sentences max."

27 randomized customer scenarios injected per episode

Plausibility scorer extended: assistant-language detection, markdown penalty, echo detection

3-tier progress shaping: basic slots / tool milestones / deep flow (booking, cancellation, hold)

continuation_turns increased from 1 to 3

Result: 60% policy coverage (12/20), 11% role confusion, 60-word average messages, all methods reach final curriculum stage k=14 without crashes.

Remaining issue: B4 / S5 / B6 account for 82-85% of violations due to per-turn inflation.

## V3 Reward Fixes

Per-policy diminishing returns: 1st violation = 100%, 2nd = 50%, 3rd+ = 0

Anti-fabrication penalty: -0.6 for "I have found", "I will book", etc.

Gamma raised from 0.1 to 0.35 (plausibility competes with violation reward)

DB-aware scenarios: ScenarioPool.from_db() generates 20 scenarios from real routes

Loop detection: early stop if last 3 user messages share >50% word overlap

Status: training complete (DPO 300 steps, GRPO 225 steps, GFlowNet 175 steps). DPO V3 shows strongest signal: loss 0.69 -> 0.59, accuracy 1.0, margins to 0.50. V3 evaluation in progress.

## Open Questions

Does V3 actually improve over V2 in evaluation (not just training)? Pending eval results.

Is the "reward dominates algorithm" claim valid? V1->V2 changed 5 things at once; need ablation isolating each.

Are GRPO gradient norms (21-38) anomalous vs DPO (0.4-1.6)? Possibly indicates KL term not being applied.

Does the auditor learn transferable strategies? Currently only tested against one target (Qwen3-30B).

# 6. Supervisor Feedback Summary

Feedback received in late development cycle. The seven items below are incorporated into the experiment plan in Section 7.

| Issue | Severity | Action |
| --- | --- | --- |
| Use tau-bench env instead of SkyAssist | High | Decision pending; switch likely improves credibility |
| Missing citation: Lee et al. ICLR 2025 (GFlowNet for red-teaming) | High | Add to Sec 2 + carve out our delta (multi-turn + tool-agent) |
| V1->V2->V3 changes are confounded | High | Run factorial ablation: 2 algos x 2 reward versions minimum |
| GRPO grad norm 21-38 vs DPO 0.4-1.6 looks off | Medium | Audit GRPO KL term; kl_loss=0 in logs is suspicious |
| Single target model -> learning claim weak | Medium | Run trained auditor against GPT-4o-mini or Llama |
| Single seed cross-algo comparison | Medium | Add seeds 123 and 456 for main cells |
| Paper oscillates: system vs reward>algorithm thesis | Low | Reframe: primary thesis = learned auditor; reward eng = methodology |

# 7. Planned Experiments (Priority Ordered)

## Priority 1: Validation Experiments (3-5 days)

### Exp A: Complete V3 Evaluations

Status: 7 jobs queued/running. Need full V3 picture for all 3 methods at multiple checkpoints.

# On long partition
EXCLUDE="gpu-13,gpu-57,gpu-11,gpu-14,gpu-15,gpu-21"
for ckpt in data/checkpoints/{grpo,dpo,gflownet}_seed42_v3/step_{50,150,225,300}; do
  [ -d "$ckpt" ] && CHECKPOINT=$ckpt EPISODES=50 sbatch \
    --exclude=$EXCLUDE slurm/eval_single.sbatch
done

Decision gate: if V3 shows clear gains over V2, proceed with reward ablation.

### Exp B: GRPO KL Audit

Read src/aapo/training/grpo.py. Verify the KL term against ref policy is being computed. kl_loss=0.0000 in current logs is suspicious. Likely fixes: enforce ref_policy is passed in update(), confirm kl_coeff is applied. Re-run a short GRPO V3 (50 steps) with kl_coeff=0.1 and lr=5e-6 (matching DPO).

### Exp C: B0 and B2 Baselines (200 episodes each)

python scripts/run_baseline.py --baseline B0 --episodes 200
python scripts/run_baseline.py --baseline B2 --episodes 200

Required for main results table. Both baselines exist; just need to run.

## Priority 2: Ablations (5-7 days)

### Exp D: Reward Ablation (most important for "reward > algo" claim)

Configure 2x2 factorial:

| Cell | Method | Reward | Purpose |
| --- | --- | --- | --- |
| (GRPO, V2) | GRPO | V2 + no V3 fixes | Baseline |
| (GRPO, V3-dedup) | GRPO | V2 + diminishing returns only | Isolate dedup |
| (DPO, V2) | DPO | V2 + no V3 fixes | Baseline |
| (DPO, V3-dedup) | DPO | V2 + diminishing returns only | Isolate dedup |

How to enable diminishing returns alone: revert V3 changes to plausibility.py, gamma in reward.yaml, but keep TurnRewardAttributor.violation_reward() with prior_counts.

### Exp E: Algorithm x Reward Full 3x2 Factorial

If Exp D shows dedup matters, extend to all 3 algos.

Total: 6 cells. Each cell = 1 training run + 1 eval. On a 2-cluster setup with 3 simultaneous training jobs each, this completes in ~5 days.

### Exp F: GFlowNet with V1-style Reward (sanity check)

Train GFlowNet with V1 reward (gamma=0.1, no scenarios, no diminishing returns). Tests whether TB loss compensates for bad reward design. Expected outcome: TB just matches the broken distribution; coverage stays low. This is the strongest single ablation against the "GFlowNet alone helps" hypothesis.

## Priority 3: Generalization (3-5 days, parallelizable)

### Exp G: Transfer to GPT-4o-mini

Run trained DPO V3 step 300 against GPT-4o-mini as target. Requires modifying configs/models.yaml to use OpenAI API backend. No GPU needed for the target side. Eval 50 episodes. Expected: lower coverage but nonzero, demonstrating the auditor learned generalizable strategies.

### Exp H: Transfer to Llama-3.1-8B-Instruct

Same as Exp G but with a local Llama variant. Requires 1 A100-40GB for the Llama vLLM server.

### Exp I: Three Seeds on Main Cells

Run all 3 algorithms with seed in {42, 123, 456} on V3 reward. Total 9 runs. Use this for the main results table; report mean +/- std deviation.

## Priority 4: tau-bench Migration (5-7 days)

### Exp J: tau-bench Integration

Critical for NeurIPS credibility. tau-bench provides the airline + tool + policy + LLM-user setup. Our auditor replaces their scripted user. Approximate plan:

Clone tau-bench repo. Read their environment definitions.

Replace SkyAssist (target_agent.py) with tau-bench airline target

Replace 20 SkyAssist policies with tau-bench airline policies (similar but expert-curated)

Replace 8 SkyAssist tools with tau-bench airline tools

Adapt verifiers to tau-bench format (most should map directly)

Re-run V2 + V3 training on tau-bench env

Compare against their leaderboard for direct comparability

# 8. Cluster Configurations

## MBZUAI Long Partition (current primary)

| Setting | Value |
| --- | --- |
| Partition | long |
| Time limit | 72 hours |
| GPUs per job | 2x A100-SXM4-40GB |
| Sbatch file | slurm/train_single.sbatch |
| Job submit limit | 8 concurrent |
| Bad nodes (avoid) | gpu-13, gpu-57 (vLLM startup failures) |
| Account | default |

## MBZUAI CSCC Partition

| Setting | Value |
| --- | --- |
| Partition | cscc-gpu-p |
| Time limit | 24 hours |
| GPUs per job | 2x A100-SXM4-40GB |
| Sbatch file | slurm/train_single_cscc.sbatch |
| Account | cscc-users |
| QOS | cscc-gpu-qos |
| Job submit limit | separate from long; ~8 concurrent |

Both partitions accept the same training scripts; only the SBATCH headers differ. Eval jobs are well-suited to cscc since they typically finish in <24h.

## Generic Cluster Setup

For any other cluster, the requirements are:

2x A100-40GB or larger per training job (auditor + target vLLM)

NFS or shared filesystem accessible from all nodes

SLURM or compatible job scheduler

Conda environment as specified in Section 2

Hugging Face cache pre-populated with Qwen3-30B-A3B-Instruct-2507 and Qwen3-4B-Instruct-2507

Python 3.11+ with PyTorch CUDA-enabled

CUDA 12.1 or compatible

Create a new sbatch file based on slurm/train_single.sbatch with these adjustments:

#!/bin/bash
#SBATCH --partition=YOUR_PARTITION
#SBATCH --account=YOUR_ACCOUNT
#SBATCH --time=72:00:00
#SBATCH --gres=gpu:a100:2          # adjust GPU spec
#SBATCH --mem=64G
#SBATCH --cpus-per-task=32

cd /your/path/to/aapo
export PATH="/your/conda/bin:$PATH"
export HF_HOME=/your/hf_cache
export PYTHONUNBUFFERED=1

# Rest of script identical to train_single.sbatch

# 9. How to Parallelize Across Clusters

## Division of Labor

With 2 clusters available, split experiments by priority:

| Cluster | Workload |
| --- | --- |
| MBZUAI Long | Long-running training (72h jobs): ablation cells, 3-seed runs |
| MBZUAI CSCC | 24h evaluations and short ablations |
| External cluster A | tau-bench migration training (independent codebase fork) |
| External cluster B | Transfer experiments (target = Llama / GPT-4o-mini) |

## Avoiding Conflicts

Use distinct RUN_TAG values per cluster: _long, _cscc, _ext_a etc

Each cluster writes to its own data/logs/{run_name} subdirectory

Periodically rsync data/eval and data/logs to a central location for analysis

Use git branches per experiment: exp-ablation-dedup, exp-tau-bench, exp-transfer

Keep configs/models_slurm.yaml synchronized via git; cluster-specific overrides go to configs/models_{cluster}.yaml

## Sample Parallel Plan (3 weeks, 2 clusters)

| Week | Long Cluster | CSCC Cluster | External Cluster |
| --- | --- | --- | --- |
| 1 | V3 evals + dedup ablation training | B0/B2 baselines + GRPO KL audit | tau-bench setup + first run |
| 2 | Full 3x2 factorial | Eval all factorial cells | tau-bench V3 training |
| 3 | Three seeds for main cells | Transfer experiments + writeup figures | tau-bench eval + comparison |

## Submission Commands (template)

# Training on any cluster
METHOD=dpo SEED=42 RUN_TAG=_v3_seed42 \
  sbatch --job-name=aapo-dpo-v3-s42 slurm/train_single.sbatch

# Evaluation
CHECKPOINT=data/checkpoints/dpo_seed42_v3_seed42/step_300 \
  EPISODES=50 sbatch slurm/eval_single.sbatch

# Multi-seed batch submission
for seed in 42 123 456; do
  for method in grpo dpo gflownet; do
    METHOD=$method SEED=$seed RUN_TAG=_v3_s$seed \
      sbatch --job-name=aapo-$method-v3-s$seed slurm/train_single.sbatch
  done
done

# 10. Code Modifications Needed Before Each Experiment

## Exp B (GRPO KL Audit)

File: src/aapo/training/grpo.py

Verify update() receives ref_policy parameter and passes it to per-candidate KL computation

Confirm kl_coeff * kl_loss is added to total loss (currently kl_loss=0.0000)

Try kl_coeff=0.1 (was 0.05) and lr=5e-6 (was 1e-5)

Add unit test asserting kl_loss > 0 when ref policy differs from current

## Exp D (Dedup-only Ablation)

Need a way to disable individual V3 fixes. Add config flags:

# configs/reward_v2_dedup.yaml — only diminishing returns, no other V3 fixes
reward:
  alpha_progress: 0.3
  beta_novelty: 0.2
  gamma_plausibility: 0.1     # V2 value
  diminishing_returns: true   # V3 fix kept
  anti_fabrication: false     # V3 fix disabled
  loop_detection: false       # V3 fix disabled

reward_schedule:
  alpha_start: 0.5
  alpha_end: 0.1
  beta_start: 0.1
  beta_end: 0.4
  gamma: 0.1
  warmup_steps: 100

Wire flags into the relevant scorers:

plausibility.py: gate FABRICATION_PATTERNS check on anti_fabrication flag

episode_runner.py: gate loop detection on loop_detection flag

composite.py: gate diminishing returns on diminishing_returns flag

## Exp G (Transfer to GPT-4o-mini)

File: src/aapo/inference/openai_client.py (new file). Implement OpenAIClient that follows InferenceBackend protocol from vllm_client.py. Then add to configs/models_transfer.yaml:

models:
  target:
    name: "gpt-4o-mini"
    backend: "openai"
    api_key_env: "OPENAI_API_KEY"
    temperature: 0.3
    max_tokens: 512
  judge:
    # ... (can keep Qwen-30B for judge, or use OpenAI here too)

## Exp J (tau-bench Migration)

Major refactor; consider doing this on a feature branch (git checkout -b feature/tau-bench).

Replace src/aapo/environment/database.py with tau-bench airline environment loader

Replace src/aapo/environment/tools.py with tau-bench tool definitions

Replace src/aapo/environment/policies.py with tau-bench policy taxonomy

Adapt src/aapo/environment/target_agent.py to use tau-bench target (or call their API)

Update src/aapo/auditor/scenarios.py: ScenarioPool.from_tau_bench()

Update src/aapo/reward/verifiers.py: rewrite verifiers for tau-bench schema

Verify reward components still make sense; some adaptations likely needed for tau-bench reward

# 11. Data Sync and Result Aggregation

## Per-Cluster Output Directory

Each cluster writes to its local data/ directory. Periodically aggregate to a central NFS:

# From any cluster, push results to central
rsync -av data/logs/   central_nfs:/shared/aapo/results/{cluster_name}/logs/
rsync -av data/eval/   central_nfs:/shared/aapo/results/{cluster_name}/eval/

# Pull all results to local for plotting
rsync -av central_nfs:/shared/aapo/results/  ./results_combined/
python paper/generate_figures.py --input-dir ./results_combined

## Result Aggregation Script

paper/generate_figures.py reads from data/logs/ and data/eval/ by default. To consume multi-cluster results, modify the BASE constant or pass --input-dir flag.

## Naming Conventions

| Component | Pattern | Example |
| --- | --- | --- |
| Training run dir | data/logs/{method}_seed{N}_{tag}/ | data/logs/dpo_seed42_v3/ |
| Checkpoint dir | data/checkpoints/{run_name}/step_{N}/ | data/checkpoints/dpo_seed42_v3/step_300/ |
| Eval report | data/eval/{run_name}_step_{N}_report.json | data/eval/dpo_seed42_v3_step_300_report.json |
| Eval episodes | data/eval/{run_name}_step_{N}_logs/episodes.jsonl | ... |

# 12. Risk Register and Common Failures

## Known Failure Modes

| Symptom | Likely Cause | Mitigation |
| --- | --- | --- |
| vLLM Server not ready after 600s | Bad node, port conflict, or OOM during model load | Resubmit excluding bad nodes (gpu-13, gpu-57) |
| CUDA OOM during training | Sequence length too long at higher k_max | Already mitigated with serial fwd pass + gradient checkpointing |
| Tokenizer "Already borrowed" | Concurrent tokenizer access | Already mitigated with threading.Lock in model.py |
| Generation hangs for hours | use_cache lost after gradient checkpointing | Already mitigated with explicit use_cache=True restoration |
| kl_loss = 0.0000 in GRPO logs | KL term may not be wired correctly | Action: audit grpo.py update() logic |
| Empty training_metrics.jsonl | Job crashed before first log flush | Check .err file for startup error; verify HF cache populated |
| Coverage drops at later checkpoints | Model converges to exploiting easy policies | V3 diminishing returns + novelty schedule address this |

## Compute Budget Risk

Each training run = 72h x 2 GPUs = 144 GPU-hours. Each eval = ~6-12h x 2 GPUs = 12-24 GPU-hours. Full plan (V3 evals + ablation + 3 seeds + transfer + tau-bench) = ~2,500 GPU-hours. On a single 8-job-limit cluster this is 5-6 weeks of wallclock; with two clusters, ~3 weeks.

## Submission Risk

NeurIPS 2026 submission deadline (typically late May 2026). Critical items:

Decide tau-bench switch within next 7 days (longer = unrecoverable)

Get GRPO KL audit done in week 1 (may invalidate algorithm comparison)

Lock down framing (system vs reward thesis) before writing

Reserve last 7 days for paper writing, figures, NeurIPS checklist

# 13. Submission Timeline

Working backward from a hypothetical late-May 2026 deadline:

| Week | Goal | Cluster Allocation |
| --- | --- | --- |
| Week -6 | V3 eval complete; GRPO KL audit; tau-bench decision | Long+CSCC |
| Week -5 | tau-bench env integration if switching; otherwise dedup ablation training | Long+External |
| Week -4 | Full factorial 3 algos x 2 reward versions training | Long+CSCC+External |
| Week -3 | Three-seed runs on main cells; transfer experiment training | Long+External |
| Week -2 | Eval all checkpoints; B0+B2 baselines run (200 ep) | CSCC+External |
| Week -1 | Paper writing: figures, tables, related work, supervisor revisions | - |
| Submission | Final compile, checklist, NeurIPS upload | - |

## What NOT to do

Do not run additional V1 experiments. V1 was a baseline; we have enough data to characterize it.

Do not extend V2 or V3 training beyond their current step count. Both have converged.

Do not chase additional reward components beyond what V3 already has. Time is better spent on ablations.

Do not submit to NeurIPS without 3 seeds on main cells; reviewers will reject single-seed cross-algo.

Do not delay the tau-bench decision past Week -5. Deeper into the timeline = irrecoverable.